@BlackRoadBot

Autonomous GitHub Routing Matrix

Product Planning Document  |  v1.0  |  Q1 2026

BlackRoad OS, Inc.  |  Confidential

# 1. Executive Summary

@BlackRoadBot is the intelligent routing matrix at the center of BlackRoad OS — a GitHub-native bot that accepts natural language commands in issues and pull requests, then autonomously dispatches work across BlackRoad's 15 GitHub organizations, hardware clusters, cloud providers, and external platforms.

Today this capability exists in documentation and architectural intent. This planning document defines the path to a shipped, production-grade v1.0 — one that developers, agents, and operators can depend on.

Product owner: Alexa Amundson, BlackRoad OS, Inc.

Target ship: Q2 2026 (v1.0 GA)

Classification: Internal — Confidential

# 2. Problem Statement

## 2.1 The Core Friction

BlackRoad's infrastructure spans 15 GitHub organizations, 19 domains, 85+ Cloudflare Workers, a Pi cluster, two DigitalOcean droplets, and integrations with Salesforce, Hugging Face, Railway, and Google Drive. Coordinating work across this surface today requires manually context-switching between platforms, writing custom scripts per task, and holding routing logic in the architect's head.

This does not scale to 1,000 agents — let alone 30,000.

## 2.2 Secondary Frictions

- No single entry point for triggering cross-platform automation from GitHub

- Rate limits on centralized LLM providers (GitHub Copilot, HF Inference) block agentic workflows

- Artifact routing to Drive, Cloudflare DNS, and the website layer requires manual intervention

- No audit trail connecting a GitHub comment to its downstream effect in Salesforce, Cloudflare, or deployed code

# 3. Product Vision

A developer or an agent types @BlackRoadBot [natural language intent] into any GitHub issue or PR. Within seconds, the intent is parsed, classified, routed to the right organization and platform, executed, and confirmed — with every state transition witnessed by roadchain and surfaced back in the original thread.

@BlackRoadBot is the single control plane for the BlackRoad ecosystem.

# 4. Target Users

| User | Context | Primary Use Case |
| --- | --- | --- |
| Alexa (Founder/Architect) | Has full mental model of the system | Trigger cross-platform work via single comment; reduce context-switching |
| BlackRoad Agents (Lucidia, Cecilia, etc.) | Autonomous agents with GitHub write access | Self-dispatch tasks without human intermediary |
| Future BlackRoad Contributors | Developers joining the ecosystem | Onboard to infrastructure without learning every platform |
| Enterprise Partners | External integrators via Blackbox-Enterprises | Trigger scoped workflows without credentials to internal systems |

# 5. Core Feature: The 10-Layer Scaffold

Every @BlackRoadBot invocation passes through a deterministic 10-layer execution scaffold. Each layer is independently testable and observable.

| Layer | Name | Responsibility | Target System | v1.0? |
| --- | --- | --- | --- | --- |
| 1 | Intent Reviewer | Parse NL intent, validate security + resource constraints, produce execution plan | Lucidia Core (Layer 6) | Yes |
| 2 | Org Distributor | Route task to correct BlackRoad organization based on domain classification | GitHub Apps API | Yes |
| 3 | Team Distributor | Route to specific team; pause for HITL approval on high-risk ops | GitHub Teams + HITL webhook | Yes |
| 4 | Project Recorder | Log task to GitHub Project board; sync metadata to Salesforce | GitHub Projects + Salesforce Data Cloud | v1.1 |
| 5 | Agent Instantiator | Spin up or assign specialized agent (Planner-Executor-Reflector pattern) | Local Ollama / HF Inference | Yes |
| 6 | Repo Distributor | Create branch in target repo; isolate changes via GitHub Flow | GitHub Contents API | Yes |
| 7 | Device Router | Dispatch firmware/infra tasks to Pi cluster, Droplets, or Jetson | Tailscale + doctl + SSH | Yes |
| 8 | Drive Distributor | Write artifacts (logs, docs, reports) to Google Drive via GSA | Google Drive API (Service Account) | v1.1 |
| 9 | Cloudflare Executor | Apply DNS changes, create/update Tunnels, modify Workers | Cloudflare API | Yes |
| 10 | Website Editor | Update headless CMS or trigger Vercel rebuild for presentation changes | Strapi / Vercel / Wix Harmony | v1.2 |

# 6. Routing Matrix

## 6.1 Organization Mapping

The bot uses intent classification to determine the target organization. Classification runs locally via the Ollama proxy before any external API calls are made.

| Detected Intent Category | Target Organization | Example Command |
| --- | --- | --- |
| LLM/Reasoning/Agent dev | BlackRoad-AI | @BlackRoadBot add memory context for Cecilia re: sprint goals |
| Infrastructure / IaC | BlackRoad-Cloud | @BlackRoadBot rebuild the staging droplet |
| Firmware / Pi / IoT | BlackRoad-Hardware | @BlackRoadBot deploy latest agent-os to octavia |
| Security / Crypto / Audit | BlackRoad-Security | @BlackRoadBot witness this commit hash to roadchain |
| Frontend / UI | BlackRoad-Interactive | @BlackRoadBot regenerate the blackroad.io hero section |
| Tokenomics / Funding | BlackRoad-Ventures | @BlackRoadBot update roadcoin.io pricing page |
| R&D / Experimental | BlackRoad-Labs | @BlackRoadBot run quantum lab sim on pi cluster |
| Compliance / Policy | BlackRoad-Gov | @BlackRoadBot log compliance check for Q1 audit |

## 6.2 Platform Integration Map

| Platform | Auth Method | Trigger Condition | v1.0 |
| --- | --- | --- | --- |
| GitHub (all 15 orgs) | GitHub App (OAuth) | Every invocation — base routing layer | Yes |
| Raspberry Pi Cluster | Tailscale + SSH key | Any firmware, inference offload, or device task | Yes |
| DigitalOcean | doctl + API token | Droplet create/rebuild/scale commands | Yes |
| Cloudflare | API token (scoped) | DNS, Tunnel, Worker, Pages commands | Yes |
| Ollama (local) | HTTP via Cloudflare Tunnel | Intent classification + inference fallback | Yes |
| Hugging Face | HF_TOKEN rotation | High-compute tasks exceeding Pi capacity | Yes |
| Google Drive | Service Account (GSA) | Log/artifact storage after task completion | v1.1 |
| Salesforce | Apex webhook + OAuth2 | Enterprise task tracking, CRM sync | v1.1 |
| Railway | Railway CLI + token | Ephemeral test environment deploys | v1.1 |
| Vercel | Vercel API token | Frontend rebuild / headless CMS trigger | v1.2 |
| roadchain (internal) | PS-SHA∞ ledger | Every state transition auto-witnessed | Yes |

# 7. Rate Limit Mitigation Strategy

Centralized LLM providers impose rate limits that are incompatible with autonomous agent workflows. @BlackRoadBot mitigates this through a tiered local-first inference architecture.

## 7.1 Local Inference Stack

| Node | Hardware | Role | Models Served |
| --- | --- | --- | --- |
| octavia | Pi 5 + Hailo-8 NPU + NVMe | Primary inference node | Llama 3.2 3B, Gemma 2B (INT8 via Hailo) |
| cecilia | Pi 5 + Hailo-8 NPU + NVMe | Secondary inference / failover | TinyLlama, code-focused GGUF models |
| lucidia | Pi 5 (ElectroCookie) | Memory core + orchestration | Lightweight embedding models |
| olympia | Pi 4B | LiteLLM proxy + load balancer | Routing only — no inference |

## 7.2 Fallback Chain

| Priority | Provider | Condition for Use |
| --- | --- | --- |
| 1 | Local Ollama (Pi cluster via LiteLLM) | All routine classification and code generation tasks |
| 2 | Hugging Face Inference Endpoint | High-compute tasks (>7B param models) or Pi unavailability |
| 3 | Claude API (claude-sonnet-4-6) | Complex reasoning, cross-domain synthesis, HITL escalation |
| 4 | GitHub Copilot (override proxy) | Legacy compatibility; routed to LiteLLM proxy by default |

# 8. roadchain: Witnessing Every Action

Every state transition triggered by @BlackRoadBot is hashed and appended to the roadchain non-terminating ledger. This creates an immutable, auditable record of cause and effect across the entire ecosystem — not just code commits, but DNS changes, agent instantiations, Salesforce syncs, and device deployments.

## 8.1 What Gets Witnessed

- GitHub comment that triggered the invocation (hash of comment_id + body + actor)

- Intent classification result and confidence score

- Organization and team routing decision with rationale

- Agent ID assigned to the task, model used, and inference node

- Branch created, files changed, PR opened

- External platform API calls (Cloudflare, DigitalOcean, HF) with response codes

- Final task status: success, partial, failed, escalated to HITL

## 8.2 Witnessing Format

Each entry is stored as: SHA-256(previous_hash || timestamp || event_type || payload_json). The genesis block is 64 zeros — the Trivial Zero from which all BlackRoad system state diverges and ultimately resolves.

# 9. Milestones & Timeline

| Milestone | Target Date | Deliverables |
| --- | --- | --- |
| M0 — Foundation | March 2026 | GitHub App installed across all 15 orgs; Ollama proxy live on Pi cluster; roadchain genesis block committed |
| M1 — Scaffold Layers 1-3 | March 2026 | Intent parsing via local LLM; org + team routing; HITL pause for high-risk ops |
| M2 — Scaffold Layers 5-7 | April 2026 | Agent instantiation (Planner-Executor-Reflector); repo branching; device routing to Pi cluster + DigitalOcean |
| M3 — Scaffold Layer 9 + roadchain | April 2026 | Cloudflare DNS/Tunnel/Worker automation; every action witnessed to roadchain |
| v1.0 GA | May 2026 | Stable routing across 8 of 10 scaffold layers; <5s p95 latency for Layers 1-3; roadchain audit log live |
| v1.1 — Drive + Salesforce | June 2026 | Layers 4 + 8: artifact persistence to Drive; enterprise task tracking in Salesforce |
| v1.2 — Website Layer | Q3 2026 | Layer 10: autonomous headless CMS updates; Vercel rebuild triggers; Wix Harmony integration |
| v2.0 — 30k Agents | Q4 2026 | Kubernetes auto-scaling scaffold; 30,000-agent concurrency; ARM datacenter node support |

# 10. Success Metrics

| Metric | v1.0 Target | Measurement Method |
| --- | --- | --- |
| Intent classification accuracy | >90% | Human review of 100 sampled commands |
| Org routing accuracy | >95% | Audit of roadchain routing decisions |
| p95 latency (Layers 1-3) | <5 seconds | roadchain timestamps from comment to routing confirmation |
| Local inference hit rate | >80% | LiteLLM proxy logs (local vs. external calls) |
| HITL escalation rate | <10% | roadchain escalation events / total tasks |
| roadchain integrity | 100% | Hash chain validation on every block |
| Platform coverage (v1.0) | 8/10 layers | Feature flag tracking per scaffold layer |

# 11. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Pi cluster unavailability breaks inference | Medium | High | Multi-node LiteLLM with auto-failover to HF Inference; health checks every 30s |
| GitHub App token expiry breaks cross-org access | High | High | Automated token refresh via GitHub App installation tokens (valid 1hr); monitored via roadchain |
| Ambiguous NL intent causes wrong org routing | Medium | Medium | Confidence threshold gate: route <75% confidence to HITL before execution |
| Rate limits on external platforms during burst | Medium | Medium | Layer 7 Orchestration queue with exponential backoff; roadchain logs all 429 events |
| Malicious @BlackRoadBot invocation by bad actor | Low | High | GitHub App scope limited to specific repos per org; HITL required for prod/security ops |
| roadchain storage growth at 30k agent scale | Medium | Medium | Bloom filter index + IPFS archival for blocks older than 90 days |

# 12. Open Questions

- Should @BlackRoadBot be installable by external GitHub users (public-facing product) or remain internal infrastructure?

- Which Salesforce objects best map to BlackRoad tasks — Cases, Custom Objects, or Data Cloud streams?

- Does Layer 10 (website editor) belong in @BlackRoadBot v1.x or as a separate product (@BlackRoadSite)?

- What is the governance model for HITL approvers as the team scales — single approver (Alexa) vs. org-level approval roles?

- Should roadchain be exposed as a public API (roadchain.io) for enterprise audit compliance, or remain internal only?

# 13. Appendix: Organization Quick Reference

| Organization | Domain | Primary Responsibility |
| --- | --- | --- |
| BlackRoad-OS | blackroad.io | Core CLI kernel |
| BlackRoad-AI | blackroadai.com / lucidia.earth | LLM, reasoning, Lucidia memory core |
| BlackRoad-Cloud | blackroad.network / blackroad.systems | IaC, DigitalOcean, Railway |
| BlackRoad-Hardware | (internal) | Pi firmware, SBC management |
| BlackRoad-Security | roadchain.io | Cryptography, witnessing, audit |
| BlackRoad-Interactive | blackroad.io/ui | Frontend, web |
| BlackRoad-Labs | blackroadquantum.com | Experimental R&D |
| BlackRoad-Studio | lucidia.studio | Creative assets |
| BlackRoad-Ventures | roadcoin.io | Tokenomics, funding |
| BlackRoad-Media | (internal) | Content, PR automation |
| BlackRoad-Gov | blackroadinc.us | Compliance, policy |
| BlackRoad-Education | (internal) | Onboarding, docs |
| BlackRoad-Archive | (internal) | Long-term data persistence |
| BlackRoad-Foundation | (internal) | Governance, protocol standards |
| Blackbox-Enterprises | blackboxprogramming.io | Enterprise integrations |

— End of Document —