# BlackRoad OS — Master Execution Plan v1.0

Role: BlackRoad Master Planner

Goal: Turn the entire BlackRoad universe into a stacked, coherent execution plan — from vision and pillars down to atom-level tasks (per repo, per service, per domain, per agent) for the next 90 days and beyond.

## 0. Assumptions

- You are a solo founder with heavy AI assist (ChatGPT/Cece/others) able to ship quickly once work is clearly sequenced.

- Core repos already exist under BlackRoad-OS (e.g., blackroad-os-web, blackroad-os-api-gateway, blackroad-os-operator, blackroad-os-infra, packs, docs, etc.).

- DNS will be managed via Cloudflare; compute is initially on Railway + local/edge (Pi, Jetson, Macbook), with room to evolve later.

- The Cece Network & Stack Map v1.0 is the source of truth for domain → layer → service mapping.

- Priority for the next 90 days: one truly working vertical (user logs in and accomplishes real value), not maximum surface area.

## 1. High-Level Architecture & Product Pillars

### 1.1 Architecture in Plain Language

The BlackRoad OS universe is organized into four stacked layers:

- Experience Layer (Humans / Apps)

  - What users see: app.blackroad.io, console.blackroad.io, roadtube.blackroad.io, edu.blackroad.io, studio.blackroad.io, etc.

  - Multi-tenant app surfaces, consoles, dashboards, docs.

- Governance & OS Layer (Cece / Protocol)

  - Cece’s territory: gov.blackroad.io, gov.api.blackroad.io, ledger.blackroad.systems, policies.blackroad.systems.

  - Models: POLICIES / LEDGER / AGENTS / INTENTS / DELEGATIONS / CLAIMS.

  - Decides what’s allowed, logs what happened, reasons about agents and users.

- Infra & Mesh Layer (Clusters, DNS, Tunnels)

  - Infra plane: blackroad.systems + Cloudflare + Railway.

  - Databases, caches, vectors, logs, metrics.

  - DNS, CDNs, tunnels, env configs.

- Agents & Edge Layer (Pi Mesh, Devices, Agent Network)

  - Agent plane: blackroad.network (mesh., agents., pi. hosts).

  - Raspberry Pis, Jetsons, local runtimes.

  - 30,000+ agents coordinating with Cece and the OS.

All products and verticals sit on top of this stack.

### 1.2 Product Pillars

We define 5 primary product pillars.

- P1: OS Workspace (Core App & Console)

  - app.blackroad.io, console.blackroad.io, main UI.

  - Where individuals and teams live day-to-day.

- P2: Education / RoadWork

  - edu.blackroad.io, homework.blackroad.io, classroom.blackroad.io.

  - Students, teachers, and parents using BlackRoad as a learning copilot.

- P3: Creator / RoadTube / Studio

  - roadtube.blackroad.io, studio.blackroad.io, canvas.blackroad.io, video.blackroad.io, writing.blackroad.io.

  - Creators turning ideas into content with BlackRoad as a production OS.

- P4: Governance & Cece Protocol

  - gov.blackroad.io, gov.api.blackroad.io, ledger.blackroad.systems, policies.blackroad.systems.

  - Governance as a first-class product and protocol.

- P5: Mesh & Agents (Pi Mesh / Edge)

  - mesh.blackroad.network, pi.mesh.blackroad.network, agents.blackroad.network.

  - BlackRoad as a physical + digital mesh of agents.

### 1.3 Success Criteria at 80,000,000 Users & 30,000 Agents

P1: OS Workspace

- Millions of users can log into app.blackroad.io via region-specific front doors.

- Latency is acceptable globally (via na1, eu1, ap1 shards).

- App layer is resilient to failure in a single region.

- Core flows (workspace, tasks, notes, AI assist) are stable and self-serve.

P2: Education / RoadWork

- Hundreds of thousands of students and teachers using edu.blackroad.io daily.

- At least one canonical “Homework Flow” per subject (e.g., math, reading).

- Strict governance around student data via Cece policies (FERPA-like protection).

- APIs that allow integrations with LMS/LTI systems.

P3: Creator / RoadTube / Studio

- RoadTube hosts millions of creator artifacts with automatic AI indexing.

- Studio can ingest raw text/audio/video and output structured content pipelines.

- Creators can log in, see analytics, and iterate on content with Lucidia help.

P4: Governance & Cece Protocol

- Every critical action in the system passes through Cece’s model:

  - Policy checked → Delegation verified → Ledger updated.

- Governance APIs are stable and versioned.

- Third-party systems (and maybe external companies) can adopt the protocol.

P5: Mesh & Agents

- 30,000+ agents and devices are online across mesh.blackroad.network.

- Agent capabilities are discoverable and governed by Cece.

- Agents can act safely across infra, app, and external APIs with clear delegation.

## 2. Multi-Horizon Roadmap

We define 3 horizons.

### 2.1 Horizon 1 — Now → 90 Days

Goals

- Get one coherent vertical working end-to-end:

  - A real user can log in to app.blackroad.io,

  - Use a guided flow (ideally Education / RoadWork),

  - Experience Cece-backed governance in at least one visible way.

- Stabilize DNS, infra, and basic Cece governance spine.

Key Deliverables

- Running core app at app.blackroad.io with auth and basic workspace.

- Minimal but real Cece stack:

  - gov.api.blackroad.io online with at least 1–2 policy evaluation endpoints.

  - ledger.blackroad.systems receiving and storing events.

- Education v0:

  - A simple teacher-student homework flow at homework.blackroad.io.

- Infra & DNS baseline:

  - Core domains and subdomains created and mapped to actual services.

  - Railway projects configured for core services.

Risks / Dependencies

- Over-scoping verticals (trying to ship all pillars in 90 days).

- Infra flakiness (Railway/Cloudflare misconfig causing downtime).

- Governance over-complication; need a minimal Cece.

### 2.2 Horizon 2 — 3–12 Months

Goals

- Mature the core OS workspace, governance API, and one or two verticals.

- Design and harden the protocol aspects of Cece (policies, intents, delegations).

Key Deliverables

- Robust OS UX (multi-space, multi-org support).

- RoadWork v1 with multiple subjects and a basic analytics view.

- RoadTube/Studio v1 for creators.

- More fleshed-out governance API & tooling for Cece:

  - Policy editor UI.

  - Ledger explorer.

Risks / Dependencies

- Data model drift between verticals.

- Technical debt from H1 making H2 harder to harden.

### 2.3 Horizon 3 — 12–36 Months

Goals

- Turn BlackRoad into a protocol and ecosystem.

- Allow external systems to integrate with Cece’s governance and agent mesh.

Key Deliverables

- Cece protocol specifications (public docs, SDKs).

- Agent mesh ready for 30,000+ agents across multiple organizations.

- Public APIs for third-party integrations.

Risks / Dependencies

- Governance complexity vs developer ergonomics.

- Scaling the mesh without losing safety.

## 3. System-Level Workstreams (W1–W6)

Each workstream owns a slice of the stack.

### W1: Core App & UX

- Mission: Deliver a coherent, multi-tenant workspace at app.blackroad.io and operator console at console.blackroad.io that can host all verticals.

- Scope (In):

  - blackroad-os-web app skeleton.

  - Layout, navigation, auth integration.

  - Console UX for you / operators.

- Scope (Out for 90 days):

  - Full design system perfection.

  - Multi-region sharding.

- 90-Day Success Criteria:

  - A user can create an account, log in, and access at least one vertical (Education v0).

  - Console shows basic “system health” info and lets you see users.

### W2: Governance & Cece

- Mission: Stand up a minimal, real Cece governance spine — policies, ledger, intents.

- Scope (In):

  - gov.api.blackroad.io minimal REST API.

  - ledger.blackroad.systems event store.

  - 1–2 policies enforced in the app.

- Scope (Out for 90 days):

  - Full policy editor UI.

  - Delegations/claims UI.

- 90-Day Success Criteria:

  - At least one user-facing action (e.g., “grade homework”) is blocked/allowed based on Cece policy and logged in ledger.

### W3: Infra & DNS

- Mission: Make the network real: DNS, TLS, Railway services, and basic observability.

- Scope (In):

  - Cloudflare DNS for core hosts.

  - Railway projects for app, API gateway, operator, infra.

  - Baseline logs/monitoring.

- Scope (Out for 90 days):

  - Full multi-region rollout.

  - Complex autoscaling behavior.

- 90-Day Success Criteria:

  - app.blackroad.io, api.blackroad.io, ws.blackroad.io resolve and hit real services.

  - You have a simple dashboard to see uptime and logs.

### W4: Packs & Verticals

- Mission: Deliver one truly working vertical (Education / RoadWork) and start shaping Creator / RoadTube.

- Scope (In):

  - Education v0: minimal homework flow from teacher → student → response.

  - Wire up vertical doors: edu.blackroad.io, homework.blackroad.io.

- Scope (Out for 90 days):

  - Full RoadTube v1 (large scale video infra).

  - Fully polished creator suite.

- 90-Day Success Criteria:

  - Teacher/student can complete at least one full assignment flow using BlackRoad.

### W5: Mesh & Agents

- Mission: Get the operator & a small Pi mesh talking to the OS and Cece.

- Scope (In):

  - mesh.blackroad.network, pi.mesh.blackroad.network for a small number of devices.

  - Basic agent registry in blackroad-os-agents.

- Scope (Out for 90 days):

  - Full 30,000 agent scaling.

  - Complex multi-tenant agent capabilities.

- 90-Day Success Criteria:

  - At least one Pi can register as an agent and execute a small, safe task.

### W6: Data & Memory

- Mission: Provide stable, simple data storage and memory primitives across the stack.

- Scope (In):

  - db.blackroad.systems for core app data.

  - cache.blackroad.systems for caching.

  - vectors.blackroad.systems for simple semantic memory.

- Scope (Out for 90 days):

  - Complex temporal memory and advanced embedding strategies.

- 90-Day Success Criteria:

  - App and Cece can both read/write to a persistent DB.

  - At least one feature uses vectors for “remembered” context.

## 4. 90-Day Execution Plan — Epics

We pick 7 epics across the workstreams.

### Epic 1 (W1/W3/W6): Core App & Auth Baseline

- Outcome:

  - app.blackroad.io is live with basic auth, a simple dashboard, and a placeholder vertical selector.

- Dependencies:

  - Infra baseline (Railway project for app, DNS for app.blackroad.io).

  - DB baseline (db.blackroad.systems).

- Definition of Done:

  - User can sign up, log in, log out.

  - User record persists in DB.

  - App is deployed via Railway and reachable at app.blackroad.io.

This epic unlocks: “First real user can log in and do something basic.”

### Epic 2 (W2/W6): Minimal Cece Governance Spine

- Outcome:

  - gov.api.blackroad.io and ledger.blackroad.systems are live with minimal policy and ledger behavior.

- Dependencies:

  - DB baseline.

  - Some core actions in app (Epic 1) to attach policies to.

- Definition of Done:

  - App can call gov.api.blackroad.io/policy/evaluate for at least one action.

  - Policy decision is applied to user action (allow/deny).

  - Ledger receives events and persists them.

### Epic 3 (W4/W1/W2/W6): Education / RoadWork v0

- Outcome:

  - A teacher can create a homework assignment and a student can respond to it via homework.blackroad.io.

- Dependencies:

  - Epic 1 (auth; user model: teacher vs student).

  - Epic 2 (Cece can at least log and optionally gate a grading action).

- Definition of Done:

  - Teacher can:

    - Log in, create an assignment, see it in their view.

  - Student can:

    - Log in, see the assignment, submit a response.

  - Teacher can see the response and mark it “reviewed”.

  - The act of reviewing triggers a Cece policy check and ledger entry.

This epic unlocks: “First teacher/student flow works (RoadWork).”

### Epic 4 (W3): Infra & DNS v1

- Outcome:

  - All core hostnames for H1 are live and pointed at real services.

- Dependencies:

  - None logically; can run in parallel with Epics 1–3.

- Definition of Done:

  - DNS records exist and resolve for:

    - app.blackroad.io, api.blackroad.io, ws.blackroad.io.

    - gov.api.blackroad.io, ledger.blackroad.systems, db.blackroad.systems.

    - edu.blackroad.io, homework.blackroad.io.

  - TLS certificates are in place.

  - A simple status page exists.

### Epic 5 (W5): Mesh & Agents v0

- Outcome:

  - One Pi and/or local agent can register, send a heartbeat, and execute a trivial task.

- Dependencies:

  - Operator service online.

  - Agent registry schema.

- Definition of Done:

  - mesh.blackroad.network and pi.mesh.blackroad.network resolve.

  - One agent can:

    - Connect, register, receive an ID.

    - Execute a simple “echo” or “health check” task.

  - Optional: Cece logs agent actions in ledger.

### Epic 6 (W3/W6): Data & Observability Baseline

- Outcome:

  - Unified DB and logging strategy for app, Cece, and agents.

- Dependencies:

  - DB provisioning.

- Definition of Done:

  - All services write logs (even basic) to a central location.

  - DB schemas for users, assignments, policies, ledger events exist and are versioned.

### Epic 7 (W4/W1/P3): Creator / RoadTube / Studio v0

- Outcome:

  - A creator can log in, upload or define one piece of content, and see a basic “AI-processed” artifact.

- Dependencies:

  - Epic 1 (auth workspace).

  - Data & models baseline.

- Definition of Done:

  - studio.blackroad.io resolves and routes into the core app.

  - Creator can create a “project” and generate at least one asset (e.g., script outline).

This epic unlocks: “First creator flow works (RoadTube/Studio).”

## 5. Atom-Level Task Breakdown (First 3 Epics)

We now go down to literal, GitHub-issue-sized atoms for Epics 1–3.

### Epic 1 — Core App & Auth Baseline

#### 5.1.1 Dev-Only Tickets

- Ticket: WEB-1: Scaffold core Next.js app shell for app.blackroad.io

  - Repo: blackroad-os-web

  - Domains: app.blackroad.io

  - Checklist:

    - Initialize Next.js app (if not already) or confirm existing structure.

    - Create / route with simple dashboard layout.

    - Add basic global nav (placeholder links: Home, Education, Studio, Settings).

    - Add layout component that can show “active pillar” (OS / Education / etc.).

- Ticket: WEB-2: Implement basic user model and session management

  - Repo: blackroad-os-web

  - Domains: app.blackroad.io

  - Checklist:

    - Define User type (id, email, role, created_at, updated_at).

    - Implement session handling (JWT / cookies) with a single auth provider (start simple).

    - Add client-side hooks: useUser(), useRequireAuth().

- Ticket: WEB-3: Build login/signup/logout flows

  - Repo: blackroad-os-web

  - Domains: app.blackroad.io

  - Checklist:

    - /login page (email + magic link or password; pick one).

    - /signup page (email + name, optional role selector).

    - Hooks to call backend auth endpoints.

    - Logout button that clears session.

- Ticket: WEB-4: Implement basic role system (teacher, student, creator, admin)

  - Repo: blackroad-os-web

  - Checklist:

    - Extend User model with role field.

    - Add simple role-based UI gating (role === 'teacher' shows Education link, etc.).

#### 5.1.2 Infra/DNS/Railway Tickets

- Ticket: INFRA-1: Create Cloudflare DNS record for app.blackroad.io

  - Repo: blackroad-os-infra

  - Domains: app.blackroad.io

  - Checklist:

    - Add CNAME for app.blackroad.io pointing to Railway / ingress.

    - Enable proxying (orange cloud) if desired.

    - Verify DNS propagation.

- Ticket: INFRA-2: Create Railway service for blackroad-os-web

  - Repo: blackroad-os-infra

  - Checklist:

    - Create new Railway service from blackroad-os-web repo.

    - Set environment variables (e.g., NODE_ENV, PORT, DB connection string).

    - Configure build & start commands.

    - Deploy and verify health.

- Ticket: INFRA-3: Provision db.blackroad.systems for core app

  - Repo: blackroad-os-infra

  - Domains: db.blackroad.systems

  - Checklist:

    - Create Postgres instance (Railway / Neon / Supabase).

    - Create a DNS/connection alias db.blackroad.systems.

    - Configure DB credentials as secret env vars.

- Ticket: INFRA-4: Wire app to DB (migrations + connection)

  - Repo: blackroad-os-web

  - Checklist:

    - Add migration tooling (Prisma / drizzle / knex).

    - Create User table migration.

    - Test DB connectivity from app service.

#### 5.1.3 Governance/Cece Tickets

- Ticket: GOV-1: Define minimal user-related policy schema

  - Repo: blackroad-os-docs / blackroad-os-master

  - Checklist:

    - Define how Cece will represent policies for user login/access (even if not enforced yet).

    - Document policy:user:* scope for future use.

### Epic 2 — Minimal Cece Governance Spine

#### 5.2.1 Dev-Only Tickets

- Ticket: GOV-2: Scaffold gov.api.blackroad.io service

  - Repo: blackroad-os-api (or dedicated blackroad-os-gov-api if created)

  - Domains: gov.api.blackroad.io

  - Checklist:

    - Create FastAPI/Express service for governance API.

    - Implement healthcheck endpoint /health.

- Ticket: GOV-3: Implement /policy/evaluate endpoint

  - Repo: blackroad-os-api

  - Checklist:

    - Define request schema: subject, action, resource, context.

    - Define response schema: decision (allow/deny), reason, policy_id.

    - Stub evaluation logic with a simple allow/deny rule.

- Ticket: GOV-4: Implement /ledger/event endpoint

  - Repo: blackroad-os-api

  - Checklist:

    - Define event schema: intent_id, actor, action, resource, timestamp, metadata.

    - Persist events to ledger table in DB or a dedicated ledger DB.

- Ticket: GOV-5: Create minimal policy store

  - Repo: blackroad-os-api / blackroad-os-core

  - Checklist:

    - Create simple in-DB table or static config for policies.

    - Implement a simple query function getPolicy(scope).

#### 5.2.2 Infra/DNS/Railway Tickets

- Ticket: INFRA-5: Create DNS record for gov.api.blackroad.io

  - Repo: blackroad-os-infra

  - Domains: gov.api.blackroad.io

  - Checklist:

    - Add CNAME or A record for gov.api.blackroad.io.

    - Verify TLS and routing.

- Ticket: INFRA-6: Railway service for governance API

  - Repo: blackroad-os-infra

  - Checklist:

    - Create service from blackroad-os-api.

    - Configure environment (DB URL, secrets).

    - Deploy and verify /health.

- Ticket: INFRA-7: Create ledger schema in DB

  - Repo: blackroad-os-infra / blackroad-os-core

  - Checklist:

    - Add migrations for ledger_events table.

    - Apply migration to DB.

#### 5.2.3 Governance/Cece Integration Tickets

- Ticket: GOV-6: Wire app actions to call policy/evaluate

  - Repo: blackroad-os-web

  - Domains: app.blackroad.io, gov.api.blackroad.io

  - Checklist:

    - Identify one action (e.g., “review homework”).

    - Add client/server call to /policy/evaluate before performing action.

    - Respect decision: block or proceed.

- Ticket: GOV-7: Wire app actions to send ledger events

  - Repo: blackroad-os-web

  - Checklist:

    - For the same action, send event to /ledger/event.

    - Include user, resource, result, timestamp.

### Epic 3 — Education / RoadWork v0

#### 5.3.1 Dev-Only Tickets

- Ticket: EDU-1: Create homework domain model (Assignment, Submission)

  - Repo: blackroad-os-pack-education / blackroad-os-core

  - Domains: edu.blackroad.io, homework.blackroad.io

  - Checklist:

    - Define Assignment model (id, teacher_id, title, description, due_date).

    - Define Submission model (id, assignment_id, student_id, content, status).

    - Add DB migrations.

- Ticket: EDU-2: Implement teacher assignment creation UI

  - Repo: blackroad-os-web

  - Checklist:

    - Add Assignments page for role === 'teacher'.

    - Form to create assignment.

    - API endpoints to create and list assignments.

- Ticket: EDU-3: Implement student homework view and submission

  - Repo: blackroad-os-web

  - Checklist:

    - Student dashboard section for assignments.

    - Detail page with assignment prompt.

    - Form to submit Submission.

- Ticket: EDU-4: Implement teacher review flow

  - Repo: blackroad-os-web

  - Checklist:

    - List of submissions for each assignment.

    - Action to mark status = reviewed (or similar states).

- Ticket: EDU-5: Integrate AI assist into homework flow (optional v0.1)

  - Repo: blackroad-os-pack-education

  - Checklist:

    - Simple call to model for hint generation.

    - Display hints to student in submission UI.

#### 5.3.2 Infra/DNS/Railway Tickets

- Ticket: INFRA-8: DNS for edu.blackroad.io and homework.blackroad.io

  - Repo: blackroad-os-infra

  - Domains: edu.blackroad.io, homework.blackroad.io

  - Checklist:

    - Create CNAME records pointing to app host.

    - Configure routing in blackroad-os-web to show education views for those hosts.

- Ticket: INFRA-9: Route vertical doors to education pack

  - Repo: blackroad-os-web

  - Checklist:

    - Implement host-based or path-based switch (edu. / homework.) to load Education context.

#### 5.3.3 Governance/Cece Tickets

- Ticket: GOV-8: Define education-specific policies

  - Repo: blackroad-os-docs / blackroad-os-master

  - Checklist:

    - Define simple policies, e.g.:

      - Only teacher can create assignments.

      - Only student assigned can submit.

      - Only teacher can mark as reviewed.

    - Capture as structured policy definitions.

- Ticket: GOV-9: Enforce policies and log homework events

  - Repo: blackroad-os-web / blackroad-os-api

  - Checklist:

    - Call policy/evaluate for create/submit/review actions.

    - Log each action to /ledger/event.

## 6. Planning Artifacts

### 6.1 GitHub Projects Board Structure (BlackRoad-OS)

Columns:

- Inbox — new ideas, untriaged.

- Ready — defined tickets ready to be worked.

- In Progress — currently being implemented.

- In Review — awaiting testing/verification.

- Blocked — waiting on dependency.

- Done — shipped and verified in environment.

Custom Fields:

- Pillar — {OS, Education, Creator, Governance, Mesh, Data}.

- Workstream — {W1, W2, W3, W4, W5, W6}.

- Layer — {Experience, Governance, Infra, Mesh}.

- Env — {dev, stg, prod, local}.

- Host — e.g., app.blackroad.io, gov.api.blackroad.io.

- Effort — {S, M, L}.

- Type — {Feature, Bug, Chore, Infra, Policy}.

### 6.2 Label / Tag Schema

Use labels like:

- pillar:os, pillar:education, pillar:creator, pillar:governance, pillar:mesh, pillar:data

- ws:W1-core-app, ws:W2-governance, ws:W3-infra, ws:W4-verticals, ws:W5-mesh, ws:W6-data

- layer:experience, layer:governance, layer:infra, layer:mesh

- env:dev, env:stg, env:prod

- host:app.blackroad.io, host:gov.api.blackroad.io, host:mesh.blackroad.network, etc.

- atom:dns, atom:db, atom:api, atom:ui

### 6.3

### service_registry

### Schema (JSON/YAML)

YAML schema example:

services:

app.blackroad.io:

layer: experience

repo: blackroad-os-web

workstream: W1

pillar: os

policy_scope: "app.*"

api.blackroad.io:

layer: governance

repo: blackroad-os-api-gateway

workstream: W3

pillar: os

policy_scope: "api.*"

gov.api.blackroad.io:

layer: governance

repo: blackroad-os-api

workstream: W2

pillar: governance

policy_scope: "gov.api.*"

mesh.blackroad.network:

layer: mesh

repo: blackroad-os-operator

workstream: W5

pillar: mesh

policy_scope: "mesh.*"

db.blackroad.systems:

layer: infra

repo: blackroad-os-infra

workstream: W6

pillar: data

policy_scope: "data.db.*"

You can keep this file in blackroad-os-infra and load it in infra tooling and Cece.

## 7. Operating Rhythm

### 7.1 Weekly Planning Ritual

Once per week (60–90 minutes):

- Review board:

  - Move done items to Done.

  - Close anything stale.

- Reconnect to goals:

  - Are we still on track to finish Epics 1–3 this quarter?

- Select focus:

  - Choose 1–2 epics to push hard this week.

  - Pull 5–10 highest impact tickets into Ready → In Progress.

- Talk to Cece:

  - Ask for a weekly governance summary: critical events, policy gaps.

### 7.2 Daily “Atomic Commit” Checklist

Each day aim for at least one atomic improvement.

- Pick one ticket that moves an epic forward.

- Make a small, coherent change (code, infra, or policy).

- Run tests / smoke checks.

- Deploy to dev or stg.

- Write a 2–3 sentence summary in the ticket of what changed.

### 7.3 When Cece Should Intervene or Re-plan

Cece should step in when:

- A host/service keeps failing health checks.

- Policies are being bypassed or returning errors.

- Ledger volume or errors spike.

- An epic remains stuck in In Progress for more than 2 weeks.

In those cases, Cece can:

- Recommend re-scoping an epic.

- Propose new tickets to reduce risk (e.g., observability, refactors).

- Suggest pausing new verticals until core stability is restored.

This plan gives you:

- A high-level architecture and pillar framing.

- A three-horizon roadmap.

- Six concrete workstreams.

- Seven epics with clear outcomes.

- Atom-level tasks for the first three epics.

- Planning artifacts and an operating rhythm.

Next step: implement this as issues and a project board in GitHub, then use AI (including Cece) to iteratively break down and complete tickets week by week.