# BlackRoad OS — GitHub Issues & Config Artifacts (Epics 1–3)

This doc contains:

- GitHub issues for all tickets in Epics 1–3, grouped by repo.

- Cloudflare DNS CSV for v1 records needed to support Epics 1–3.

- Railway services matrix for the minimum services needed to ship Epics 1–3.

- service_registry.yaml for core hosts.

- policies.education.yaml for RoadWork v0.

## 1. GitHub Issues for Epics 1–3

### Repo:

### blackroad-os-web

#### WEB-1 — Scaffold core Next.js app shell for

#### app.blackroad.io

- Repo: blackroad-os-web

- Labels: pillar:os, ws:W1-core-app, layer:experience, env:dev, host:app.blackroad.io, atom:ui

Body

Summary

Scaffold the core Next.js app shell that will serve as the main workspace at app.blackroad.io, including basic routing, layout, and placeholder navigation for verticals.

Acceptance Criteria

- Next.js app boots locally and on Railway using a single APP_BASE_URL.

- Root / route renders a simple dashboard-style layout.

- Global navigation includes placeholder links for Home, Education, Studio, Settings.

- Layout component exists and is reused across all initial pages.

- Basic error and 404 pages implemented.

Implementation Notes

- Start from a current LTS Next.js template (with TypeScript if desired).

- Set up minimal file structure: pages/, components/layout/, lib/.

- Keep styling minimal (Tailwind or CSS modules) but consistent.

Dependencies

- Depends on Railway app service skeleton (INFRA-2).

#### WEB-2 — Implement basic user model and session management

- Repo: blackroad-os-web

- Labels: pillar:os, ws:W1-core-app, layer:experience, env:dev, host:app.blackroad.io, atom:auth

Summary

Introduce a basic User model and session handling so the app can distinguish authenticated vs unauthenticated users.

Acceptance Criteria

- User type/interface defined (id, email, role, created_at, updated_at).

- Session abstraction implemented (e.g., using JWT or session cookies).

- useUser() and useRequireAuth() hooks available and used on protected routes.

- Demo route shows current user email and role when logged in.

Implementation Notes

- Keep auth provider pluggable: initially stub against a simple username/email login.

- Wire to DATABASE_URL via prisma/drizzle or equivalent in later tickets.

Dependencies

- INFRA-4 (DB wiring) for persistence.

#### WEB-3 — Build login/signup/logout flows

- Repo: blackroad-os-web

- Labels: pillar:os, ws:W1-core-app, layer:experience, env:dev, host:app.blackroad.io, atom:auth

Summary

Create basic login, signup, and logout flows to allow real users to access the workspace.

Acceptance Criteria

- /login route with email + password or magic-link-style login.

- /signup route with email + name and optional role selection.

- Logout action available from global nav.

- Auth failures show user-friendly error messages.

Implementation Notes

- Back temporarily by a simple password-based auth; can be swapped for external IdP later.

- Ensure secure cookie settings in production (HTTPOnly, Secure where applicable).

Dependencies

- WEB-2 (user model + session abstraction).

- INFRA-4 (DB wiring) for credential storage.

#### WEB-4 — Implement basic role system (teacher, student, creator, admin)

- Repo: blackroad-os-web

- Labels: pillar:os, ws:W1-core-app, layer:experience, env:dev, host:app.blackroad.io, atom:auth

Summary

Extend the user model with roles and expose simple role-based UI gating for verticals.

Acceptance Criteria

- User.role supports at least: teacher, student, creator, admin.

- Role is assigned at signup or via a simple admin-only screen.

- Navigation selectively shows Education-only links to teachers/students.

- Role-aware components have tests or storybook examples.

Implementation Notes

- Represent roles as a string enum; do not over-design permissions yet.

- Keep role changes admin-only to reduce complexity.

Dependencies

- WEB-2, WEB-3.

#### INFRA-4 — Wire app to DB (migrations + connection)

- Repo: blackroad-os-web

- Labels: pillar:data, ws:W6-data, layer:infra, env:dev, host:app.blackroad.io, atom:db

Summary

Connect the web app to the Postgres instance at db.blackroad.systems and add initial migrations for the User table.

Acceptance Criteria

- App connects to DB via DATABASE_URL env var.

- Migration tooling added (Prisma/Drizzle/etc.).

- User table created with fields required by WEB-2/WEB-3/WEB-4.

- Local and Railway migrations documented.

Implementation Notes

- Keep schema minimal; migrations should be idempotent.

- Use a single migration entrypoint that can be run in Railway deploy hooks.

Dependencies

- INFRA-3 (DB provisioned & reachable).

#### GOV-6 — Wire app actions to call

#### policy/evaluate

- Repo: blackroad-os-web

- Labels: pillar:governance, ws:W2-governance, layer:experience, env:dev, host:app.blackroad.io, atom:api

Summary

Integrate the governance API by calling gov.api.blackroad.io/policy/evaluate for at least one privileged action (e.g., reviewing homework).

Acceptance Criteria

- HTTP client abstraction for Cece governance calls (policy + ledger).

- policy/evaluate invoked before the selected privileged action.

- Deny decisions are surfaced in the UI with a human-readable message.

Implementation Notes

- Keep the governance client in a dedicated module (e.g., lib/ceceClient.ts).

- Log request/response IDs to allow later correlation in logs.

Dependencies

- GOV-2, GOV-3 (governance API online).

#### GOV-7 — Wire app actions to send ledger events

- Repo: blackroad-os-web

- Labels: pillar:governance, ws:W2-governance, layer:experience, env:dev, host:app.blackroad.io, atom:api

Summary

For the same privileged action as GOV-6, emit a ledger event to gov.api.blackroad.io/ledger/event capturing actor, action, resource, and result.

Acceptance Criteria

- Ledger client wrapper implemented and reused.

- Events include intent_id (or temporary correlation id), actor, action, resource, timestamp.

- Basic error handling and retry/backoff strategy documented.

Implementation Notes

- Reuse same HTTP client abstraction as GOV-6.

- For now, treat ledger failures as non-blocking but log prominently.

Dependencies

- GOV-4 (ledger endpoint implemented).

#### EDU-2 — Implement teacher assignment creation UI

- Repo: blackroad-os-web

- Labels: pillar:education, ws:W4-verticals, layer:experience, env:dev, host:edu.blackroad.io, atom:ui

Summary

Provide a teacher-facing UI to create homework assignments, including title, description, due date, and assigned students.

Acceptance Criteria

- Teachers see an Assignments section in the app when visiting edu.blackroad.io or the Education area.

- New assignment form posts to backend API and persists records.

- Errors are handled gracefully (validation + network).

- Teacher can view a list of their assignments after creation.

Implementation Notes

- Use existing layout shell; add an Education app section.

- For v0, student assignment can be a simple multi-select of users with role=student.

Dependencies

- EDU-1 (Assignment model), WEB-4 (roles), INFRA-9 (host-based routing).

#### EDU-3 — Implement student homework view and submission UI

- Repo: blackroad-os-web

- Labels: pillar:education, ws:W4-verticals, layer:experience, env:dev, host:homework.blackroad.io, atom:ui

Summary

Create a student-facing dashboard where students can see their assigned homework and submit responses.

Acceptance Criteria

- Students logging into homework.blackroad.io see only their assignments.

- Detail page shows assignment prompt and submission form.

- Submitting homework creates a Submission record via API.

Implementation Notes

- Keep content type simple (plain text) for v0; file uploads can be added later.

- Reuse governance client hooks for later policy enforcement.

Dependencies

- EDU-1, WEB-4, INFRA-9.

#### EDU-4 — Implement teacher review flow

- Repo: blackroad-os-web

- Labels: pillar:education, ws:W4-verticals, layer:experience, env:dev, host:edu.blackroad.io, atom:ui

Summary

Provide teachers with a way to review student submissions and mark them as reviewed (or similar status).

Acceptance Criteria

- Teacher can see a list of submissions per assignment.

- Teacher can open a submission, read content, and mark status (e.g., reviewed).

- Review action triggers Cece policy + ledger calls.

Implementation Notes

- Status values can be minimal: submitted, reviewed.

- Instrument review action with governance clients from GOV-6/GOV-7.

Dependencies

- EDU-1, EDU-3, GOV-6, GOV-7.

#### EDU-5 — Integrate AI assist into homework flow (v0.1)

- Repo: blackroad-os-web

- Labels: pillar:education, ws:W4-verticals, layer:experience, env:dev, host:homework.blackroad.io, atom:ai

Summary

Add a minimal AI-assisted hint feature to the student homework view using the existing model gateway.

Acceptance Criteria

- Students can click a “Get hint” button on an assignment.

- The app calls a placeholder model endpoint and displays a textual hint.

- Governance policies for hint usage are logged (even if only informational at first).

Implementation Notes

- Use a stub model endpoint initially (can be a simple rule-based response) behind a feature flag.

- Log hint requests and responses for later tuning.

Dependencies

- EDU-3, models infra (outside Epics 1–3 but stubbed).

#### INFRA-9 — Route vertical doors to Education pack

- Repo: blackroad-os-web

- Labels: pillar:education, ws:W4-verticals, layer:experience, env:dev, host:edu.blackroad.io, atom:routing

Summary

Implement host-based or path-based routing so that edu.blackroad.io and homework.blackroad.io render the Education experience in blackroad-os-web.

Acceptance Criteria

- Requests to edu.blackroad.io render the teacher-oriented Education UI.

- Requests to homework.blackroad.io render the student-oriented homework UI.

- Local dev can simulate both hosts (e.g., via HOST_CONTEXT query param or hosts file).

Implementation Notes

- Use next.config.js or middleware to infer host -> context.

- Keep logic in a small routing helper for future verticals.

Dependencies

- INFRA-1, INFRA-8 (DNS in place), EDU-2, EDU-3.

### Repo:

### blackroad-os-infra

#### INFRA-1 — Create Cloudflare DNS record for

#### app.blackroad.io

- Repo: blackroad-os-infra

- Labels: pillar:os, ws:W3-infra, layer:infra, env:prod, host:app.blackroad.io, atom:dns

Summary

Add a Cloudflare-managed DNS record for app.blackroad.io pointing at the Railway app service.

Acceptance Criteria

- app.blackroad.io exists in Cloudflare as a CNAME/A pointing to the Railway hostname.

- Proxy enabled for HTTP/S traffic.

- Record exported into infra repo as CSV/TF/notes.

Implementation Notes

- Use the CSV in section 2 as source of truth.

- Consider Terraform or at least a markdown runbook for manual setup.

Dependencies

- INFRA-2 (Railway app service created) or at least placeholder hostname.

#### INFRA-2 — Create Railway service for

#### blackroad-os-web

- Repo: blackroad-os-infra

- Labels: pillar:os, ws:W3-infra, layer:infra, env:dev, host:app.blackroad.io, atom:railway

Summary

Provision a Railway service for blackroad-os-web and configure basic deployment.

Acceptance Criteria

- Railway project and service exist for the web app.

- Build & start commands configured and deploy successfully from main.

- Key env vars (PORT, NODE_ENV, DATABASE_URL placeholder) configured.

Implementation Notes

- Capture Railway project/service IDs in infra docs.

- Wire deployment from GitHub main branch with minimal CI.

Dependencies

- None (can be done in parallel with WEB-1).

#### INFRA-3 — Provision Postgres for

#### db.blackroad.systems

- Repo: blackroad-os-infra

- Labels: pillar:data, ws:W6-data, layer:infra, env:dev, host:db.blackroad.systems, atom:db

Summary

Create a managed Postgres instance (Railway, Neon, or similar) and alias it as db.blackroad.systems.

Acceptance Criteria

- Postgres instance created with appropriate size for dev/stg.

- Connection details stored securely and mapped to DATABASE_URL in services.

- DNS/alias for db.blackroad.systems configured (if applicable).

Implementation Notes

- Reuse same instance for governance and app in v0 to keep cost low.

- Document backup strategy, even if minimal.

Dependencies

- None.

#### INFRA-5 — Create DNS record for

#### gov.api.blackroad.io

- Repo: blackroad-os-infra

- Labels: pillar:governance, ws:W3-infra, layer:infra, env:prod, host:gov.api.blackroad.io, atom:dns

Summary

Add Cloudflare DNS for gov.api.blackroad.io pointing to the governance API Railway service.

Acceptance Criteria

- CNAME/A record exists for gov.api.blackroad.io.

- TLS/HTTPS working via Cloudflare.

- Record documented in DNS CSV.

Dependencies

- INFRA-6 (governance API service) or at least hostname.

#### INFRA-6 — Railway service for governance API

- Repo: blackroad-os-infra

- Labels: pillar:governance, ws:W3-infra, layer:infra, env:dev, host:gov.api.blackroad.io, atom:railway

Summary

Provision Railway service for blackroad-os-api (governance API) and configure deployment.

Acceptance Criteria

- Service created with correct repo linkage.

- Build & start commands configured and successful.

- Env vars for DB, ledger storage, and CORS set.

Implementation Notes

- Ensure gov.api.blackroad.io allowed in CORS for browser-based calls from app.blackroad.io.

Dependencies

- INFRA-3 (DB), GOV-2 (API skeleton).

#### INFRA-7 — Create ledger schema in DB

- Repo: blackroad-os-infra

- Labels: pillar:governance, ws:W6-data, layer:infra, env:dev, host:ledger.blackroad.systems, atom:db

Summary

Add database schema/migrations for a ledger_events table used by the governance API.

Acceptance Criteria

- Migration creates ledger_events with fields for ids, intent_id, actor, action, resource, decision, timestamp, metadata.

- Governance API can write/read events.

- Schema documented for Cece and analytics.

Dependencies

- INFRA-3 (DB), GOV-4 (ledger endpoint design).

#### INFRA-8 — DNS for

#### edu.blackroad.io

#### and

#### homework.blackroad.io

- Repo: blackroad-os-infra

- Labels: pillar:education, ws:W3-infra, layer:infra, env:prod, host:edu.blackroad.io, atom:dns

Summary

Configure Cloudflare DNS so edu.blackroad.io and homework.blackroad.io route to the same web app service as app.blackroad.io.

Acceptance Criteria

- edu.blackroad.io CNAME to app.blackroad.io or direct Railway hostname.

- homework.blackroad.io CNAME similarly configured.

- Records documented in DNS CSV.

Dependencies

- INFRA-1, INFRA-2.

### Repo:

### blackroad-os-docs

### /

### blackroad-os-master

#### GOV-1 — Define minimal user-related policy schema

- Repo: blackroad-os-docs

- Labels: pillar:governance, ws:W2-governance, layer:governance, env:dev, atom:docs

Summary

Capture a minimal policy schema for user access and governance evaluation, including how Cece represents subjects, actions, resources, and decisions.

Acceptance Criteria

- Markdown doc describing policy object shape (subject, action, resource, condition, effect).

- Examples for login/access, homework-review, and future expansion.

- Alignment with policies.education.yaml structure.

Dependencies

- None.

#### GOV-8 — Define education-specific policies

- Repo: blackroad-os-docs

- Labels: pillar:education, ws:W4-verticals, layer:governance, env:dev, atom:docs

Summary

Document the initial Cece policies governing the Education/RoadWork v0 flow (teacher-only creation, student-only submission, teacher-only review).

Acceptance Criteria

- Markdown doc that describes each education policy in plain language.

- Links to policies.education.yaml in infra/ops.

- Clear mapping from roles/actions in the app to policy ids.

Dependencies

- GOV-1, EDU-1..4.

### Repo:

### blackroad-os-api

#### GOV-2 — Scaffold governance API service for

#### gov.api.blackroad.io

- Repo: blackroad-os-api

- Labels: pillar:governance, ws:W2-governance, layer:governance, env:dev, host:gov.api.blackroad.io, atom:api

Summary

Create the basic FastAPI/Express (or similar) service that exposes GET /health and routes for policy evaluation and ledger events.

Acceptance Criteria

- Service boots locally and on Railway.

- /health returns status + build info.

- Project structure includes clear separation for policy and ledger modules.

Dependencies

- INFRA-6 (Railway service), GOV-1 (policy schema doc).

#### GOV-3 — Implement

#### /policy/evaluate

#### endpoint

- Repo: blackroad-os-api

- Labels: pillar:governance, ws:W2-governance, layer:governance, env:dev, host:gov.api.blackroad.io, atom:api

Summary

Add a POST /policy/evaluate endpoint that accepts subject/action/resource/context and returns a simple allow/deny decision.

Acceptance Criteria

- Request/response JSON schemas defined and validated.

- Implementation supports at least allow/deny decisions and a policy_id reference.

- Unit tests for happy path and basic error cases.

Dependencies

- GOV-1.

#### GOV-4 — Implement

#### /ledger/event

#### endpoint

- Repo: blackroad-os-api

- Labels: pillar:governance, ws:W2-governance, layer:governance, env:dev, host:gov.api.blackroad.io, atom:api

Summary

Add a POST /ledger/event endpoint that writes structured governance events to the ledger_events table.

Acceptance Criteria

- Request schema defined and documented.

- Events persisted in DB using migrations from INFRA-7.

- Basic query endpoint or admin tool to inspect events.

Dependencies

- INFRA-3, INFRA-7.

#### GOV-5 — Create minimal policy store

- Repo: blackroad-os-api

- Labels: pillar:governance, ws:W2-governance, layer:governance, env:dev, atom:policy

Summary

Implement a minimal policy store (in-DB table or static config) and helper for retrieving policies for a given scope.

Acceptance Criteria

- Policy store abstraction implemented.

- At least three policies loaded: one generic, two education-specific placeholder entries.

- /policy/evaluate consults this store to make decisions.

Dependencies

- GOV-1, GOV-3.

#### GOV-9 — Enforce education policies and log homework events

- Repo: blackroad-os-api

- Labels: pillar:education, ws:W4-verticals, layer:governance, env:dev, host:gov.api.blackroad.io, atom:policy

Summary

Implement backend-side enforcement of education policies for assignment creation, submission, and review, plus ledger logging.

Acceptance Criteria

- Endpoints for assignment create/submit/review call internal policy evaluation.

- Unauthorized attempts are rejected with clear error codes.

- All education actions emit ledger events.

Dependencies

- EDU-1, GOV-2..5, INFRA-7.

### Repo:

### blackroad-os-pack-education

#### EDU-1 — Create homework domain model (Assignment, Submission)

- Repo: blackroad-os-pack-education

- Labels: pillar:education, ws:W4-verticals, layer:data, env:dev, atom:db

Summary

Define and migrate the core Education domain models: Assignment and Submission, plus related enums/relations.

Acceptance Criteria

- DB migrations create assignments and submissions tables.

- Models exposed in shared domain layer for use by web and API services.

- Basic constraints enforced (e.g., assignment_id foreign key on submissions).

Dependencies

- INFRA-3, INFRA-7 (for shared DB patterns).

#### EDU-5 — Backend support for AI hints

- Repo: blackroad-os-pack-education

- Labels: pillar:education, ws:W4-verticals, layer:backend, env:dev, atom:ai

Summary

Add backend endpoint(s) that accept a homework context and return an AI-generated hint (stubbed for v0.1).

Acceptance Criteria

- POST /education/hints (or similar) accepts assignment + partial submission.

- Uses a placeholder model client to generate text.

- Requests and responses logged for observability.

Dependencies

- EDU-1, model gateway (outside immediate epics; can be stubbed).

## 2. Cloudflare DNS CSV (Epics 1–3 v1)

Type,Name,Content,TTL,Proxied,Notes

CNAME,app.blackroad.io,app-web.railway.example.com,300,true,"Main multi-tenant app (Epic 1)"

CNAME,api.blackroad.io,api-gateway.railway.example.com,300,true,"Public HTTP API gateway"

CNAME,gov.api.blackroad.io,gov-api.railway.example.com,300,true,"Governance API service"

CNAME,ledger.blackroad.systems,gov-api.railway.example.com,300,false,"Ledger API alias (same service as gov.api for v0)"

CNAME,db.blackroad.systems,db-postgres.railway.internal,300,false,"Primary Postgres instance endpoint"

CNAME,edu.blackroad.io,app.blackroad.io,300,true,"Education vertical door (teacher UI)"

CNAME,homework.blackroad.io,app.blackroad.io,300,true,"Homework vertical door (student UI)"

CNAME,ws.blackroad.io,operator-ws.railway.example.com,300,true,"Reserved WebSocket hub (Cece/Operator; may be stub in Epics 1–3)"

CNAME,mesh.blackroad.network,mesh-operator.railway.example.com,300,true,"Reserved mesh entry for later agent work"

CNAME,pi.mesh.blackroad.network,pi-mesh.railway.example.com,300,true,"Reserved Pi mesh entry for later agent work"

CNAME,status.blackroad.io,statuspage.vendor.example.com,300,true,"Public status page"

Replace *.railway.example.com hostnames with actual Railway service hostnames when known.

## 3. Railway Services Matrix (Epics 1–3 Only)

| Service name | Repo | Domain/host | Port | Build command | Start command | Required env vars |
| --- | --- | --- | --- | --- | --- | --- |
| web-app | blackroad-os-web | app.blackroad.io (also edu/homework) | 3000 | npm install && npm run build | npm run start | PORT, NODE_ENV, DATABASE_URL, GOV_API_URL, LOG_LEVEL, NEXT_PUBLIC_BASE_URL |
| api-gateway | blackroad-os-api-gateway | api.blackroad.io | 8080 | npm install && npm run build | npm run start | PORT, CORE_INTERNAL_URL, GOV_API_URL, LOG_LEVEL, ALLOWED_ORIGINS |
| gov-api | blackroad-os-api | gov.api.blackroad.io | 8000 | pip install -r requirements.txt | uvicorn app.main:app --host 0.0.0.0 --port 8000 | PORT, DATABASE_URL, LEDGER_DB_URL, POLICY_STORE_PATH, LOG_LEVEL, CORS_ORIGINS |
| postgres-db | (managed Postgres) | db.blackroad.systems | 5432 | (managed) | (managed) | POSTGRES_DB, POSTGRES_USER, POSTGRES_PASSWORD, POSTGRES_PORT |

Notes:

- For v0, gov-api and ledger share the same DB instance as the app.

- Operator/mesh services are intentionally not included here as they belong to later epics.

## 4.

## service_registry.yaml

services:

app.blackroad.io:

layer: experience

repo: blackroad-os-web

workstream: W1-core-app

pillar: os

policy_scope: "app.*"

edu.blackroad.io:

layer: experience

repo: blackroad-os-web

workstream: W4-verticals

pillar: education

policy_scope: "edu.*"

homework.blackroad.io:

layer: experience

repo: blackroad-os-web

workstream: W4-verticals

pillar: education

policy_scope: "homework.*"

api.blackroad.io:

layer: gateway

repo: blackroad-os-api-gateway

workstream: W3-infra

pillar: os

policy_scope: "api.*"

gov.api.blackroad.io:

layer: governance

repo: blackroad-os-api

workstream: W2-governance

pillar: governance

policy_scope: "gov.api.*"

mesh.blackroad.network:

layer: mesh

repo: blackroad-os-operator

workstream: W5-mesh

pillar: mesh

policy_scope: "mesh.*"

db.blackroad.systems:

layer: infra

repo: blackroad-os-infra

workstream: W6-data

pillar: data

policy_scope: "data.db.*"

ledger.blackroad.systems:

layer: governance

repo: blackroad-os-api

workstream: W2-governance

pillar: governance

policy_scope: "gov.ledger.*"

## 5.

## policies.education.yaml

policies:

- id: edu.create-assignment.teacher-only

description: "Only users with role=teacher may create assignments."

effect: allow

subject:

role: teacher

action: "assignment:create"

resource: "assignment"

condition: {}

requires_ledger_event: true

- id: edu.submit-assignment.student-only

description: "Only the assigned student may submit a homework assignment."

effect: allow

subject:

role: student

action: "submission:submit"

resource: "assignment"

condition:

matches_assignment_assignee: true

requires_ledger_event: true

- id: edu.review-submission.teacher-only

description: "Only teachers may mark a submission as reviewed."

effect: allow

subject:

role: teacher

action: "submission:review"

resource: "submission"

condition: {}

requires_ledger_event: true

- id: edu.default-deny-unauthorised

description: "Deny any other actors attempting Education actions not explicitly allowed above."

effect: deny

subject:

role: "*"

action: "edu.*"

resource: "*"

condition: {}

requires_ledger_event: true

End of artifacts for Epics 1–3 v1.