Lmao ok relentless mode, let’s go. ⚙️

You now have:

- Master plan

- Epics 1–3 issues

- Infra + DNS + Cece configs

- Infra README

Next brick that makes all of this actually manageable is:

A GitHub Projects + labels + issue template setup doc
…so Future Alexa and Future Cece don’t drown in chaos.

Here’s a drop-in file you can paste into Canvas and/or blackroad-os-master / blackroad-os-infra as
GITHUB_PROJECT_SETUP.md.

# BlackRoad OS — GitHub Project & Issue Setup v1

> Goal: One coherent way to see **all work** across BlackRoad-OS repos

> for Epics 1–3 (and beyond) without losing your mind.

This guide defines:

- The **main GitHub Project board** structure.

- A **label taxonomy** shared across repos.

- **Issue templates** to keep everything structured.

- Example **views/filters** you can set up in the Project.

---

## 1. Project: “BlackRoad OS — Execution Board”

Create a single GitHub Project (beta) at the **org level**:

**Name:** `BlackRoad OS — Execution Board`

**Type:** Table/Board

This Project will track issues from (at minimum):

- `BlackRoad-OS/blackroad-os-web`

- `BlackRoad-OS/blackroad-os-api`

- `BlackRoad-OS/blackroad-os-api-gateway`

- `BlackRoad-OS/blackroad-os-infra`

- `BlackRoad-OS/blackroad-os-pack-education`

- `BlackRoad-OS/blackroad-os-docs`

- (Later) other packs and operator repos

---

## 2. Project Fields

Add these **custom fields** to the Project.

### 2.1 Single-select fields

1. **Pillar**

- `os`

- `education`

- `creator`

- `governance`

- `mesh`

- `data`

2. **Workstream**

- `W1-core-app`

- `W2-governance`

- `W3-infra`

- `W4-verticals`

- `W5-mesh`

- `W6-data`

3. **Layer**

- `experience`

- `governance`

- `infra`

- `mesh`

4. **Env**

- `local`

- `dev`

- `stg`

- `prod`

5. **Type**

- `feature`

- `bug`

- `infra`

- `policy`

- `docs`

- `chore`

6. **Effort**

- `S`

- `M`

- `L`

### 2.2 Text fields

7. **Host**

- Free-text for main hostname(s).

- Example: `app.blackroad.io`, `gov.api.blackroad.io`, `db.blackroad.systems`.

8. **Epic**

- Name or ID of the epic (e.g., `Epic 1 - Core App & Auth`, `Epic 3 - Education v0`).

---

## 3. Board Columns

Use these **project status columns**:

- `Inbox` — new/untriaged issues

- `Ready` — refined, accepted, ready to work

- `In Progress` — actively being done

- `In Review` — PR open / testing / verification

- `Blocked` — waiting on dependency

- `Done` — shipped & verified

You can use the built-in `Status` field or a custom one; just align column names with the statuses.

---

## 4. Label Schema (for Issues)

On each repo, create labels like this:

### 4.1 Pillar labels

- `pillar:os`

- `pillar:education`

- `pillar:creator`

- `pillar:governance`

- `pillar:mesh`

- `pillar:data`

### 4.2 Workstream labels

- `ws:W1-core-app`

- `ws:W2-governance`

- `ws:W3-infra`

- `ws:W4-verticals`

- `ws:W5-mesh`

- `ws:W6-data`

### 4.3 Layer labels

- `layer:experience`

- `layer:governance`

- `layer:infra`

- `layer:mesh`

### 4.4 Env labels

- `env:local`

- `env:dev`

- `env:stg`

- `env:prod`

### 4.5 Host labels

Optional but useful for searching:

- `host:app.blackroad.io`

- `host:api.blackroad.io`

- `host:gov.api.blackroad.io`

- `host:db.blackroad.systems`

- `host:edu.blackroad.io`

- `host:homework.blackroad.io`

- `host:mesh.blackroad.network`

- etc.

### 4.6 Atom / “what kind of work is this” labels

- `atom:ui`

- `atom:api`

- `atom:db`

- `atom:dns`

- `atom:railway`

- `atom:policy`

- `atom:docs`

- `atom:ai`

- `atom:routing`

You don’t HAVE to use these on every issue, but they make filtering delicious later.

---

## 5. Issue Templates

Create these under each repo in `.github/ISSUE_TEMPLATE/`.

### 5.1 Feature issue template

File: `.github/ISSUE_TEMPLATE/feature.md`

```markdown

---

name: Feature

about: New behavior / capability

title: "[FEAT] "

labels: ["type:feature"]

assignees: []

---

## Summary

<!-- What is this feature and why does it matter? -->

## Pillar / Workstream

- **Pillar:** <!-- os / education / creator / governance / mesh / data -->

- **Workstream:** <!-- W1-core-app / W2-governance / etc. -->

- **Layer:** <!-- experience / governance / infra / mesh -->

- **Env:** <!-- dev / stg / prod (target) -->

- **Host(s):** <!-- app.blackroad.io, gov.api.blackroad.io, etc. -->

## Acceptance Criteria

- [ ] <!-- Criteria 1 -->

- [ ] <!-- Criteria 2 -->

- [ ] <!-- Criteria 3 -->

## Implementation Notes

<!-- Optional: technical sketch, relevant files, endpoints, diagrams -->

## Dependencies

- [ ] <!-- Link to prerequisite issue/PR -->

When you paste the Epics 1–3 issues we generated, you can quickly map each into this template style.

### 5.2 Infra issue template

File: .github/ISSUE_TEMPLATE/infra.md

---

name: Infra / DevOps

about: Infrastructure, DNS, Railway, CI/CD

title: "[INFRA] "

labels: ["type:infra"]

assignees: []

---

## Summary

<!-- What infra change is needed and why? -->

## Scope

- **Pillar:** <!-- os / education / governance / mesh / data (often data/infra) -->

- **Workstream:** <!-- usually W3-infra or W6-data -->

- **Layer:** infra

- **Env(s) affected:** <!-- dev / stg / prod -->

- **Host(s):** <!-- db.blackroad.systems, api.blackroad.io, etc. -->

## Acceptance Criteria

- [ ] <!-- e.g. DNS record created and verified -->

- [ ] <!-- e.g. Railway service deployed and healthy -->

- [ ] <!-- e.g. logs visible in chosen tool -->

## Implementation Notes

<!-- Commands, dashboards, credentials locations (never put actual secrets here) -->

## Dependencies

- [ ] <!-- Upstream services or config -->

### 5.3 Governance / Policy issue template

File: .github/ISSUE_TEMPLATE/policy.md

---

name: Governance / Policy

about: Cece policies, ledger behavior, governance rules

title: "[GOV] "

labels: ["type:policy", "pillar:governance"]

assignees: []

---

## Summary

<!-- What behavior should Cece govern? -->

## Context

- **Layer:** governance

- **Workstream:** W2-governance

- **Host(s):** <!-- gov.api.blackroad.io, ledger.blackroad.systems, etc. -->

- **Related services:** <!-- e.g. app.blackroad.io, edu.homework flows -->

## Proposed Policy

- **Subject:** <!-- e.g. role=teacher -->

- **Action:** <!-- e.g. assignment:create -->

- **Resource:** <!-- e.g. assignment / submission -->

- **Effect:** <!-- allow / deny -->

- **Requires ledger event?** <!-- true/false -->

## Acceptance Criteria

- [ ] Policy is documented in `policies.*.yaml`.

- [ ] Policy is loaded and used by `gov-api`.

- [ ] App behavior reflects the policy (blocked/allowed).

- [ ] Ledger events written and visible in DB/logs.

## Dependencies

- [ ] <!-- Domain model exists? (Assignment, Submission, etc.) -->

## 6. Project Views (so you can actually use this thing)

Set up a few saved views in the Project.

### 6.1 “Quarter Focus (Epics 1–3)”

Filter:

- Epic = Epic 1 - Core App & Auth OR Epic 2 - Cece Spine OR Epic 3 - Education v0

- Sort by: Status, then Workstream

Use Board view grouped by Status.

### 6.2 “Education / RoadWork Only”

Filter:

- Pillar = education

Optional extra:

- Host contains edu.blackroad.io OR homework.blackroad.io

Use Table or Board view.

### 6.3 “Governance / Cece Only”

Filter:

- Pillar = governance

or

- Workstream = W2-governance

Use Table view with columns:

- Title

- Status

- Host

- Type

- Env

### 6.4 “Infra Health”

Filter:

- Workstream in (W3-infra, W6-data)

View:

- Table, show:

  - Title

  - Host

  - Env

  - Status

  - Pillar

This becomes your “what infra is broken / in progress” radar.

## 7. Workflow Recommendations

### 7.1 Creating new issues

- Always set:

  - Pillar

  - Workstream

  - Layer

  - Env

  - Type

  - Host (if known)

- Use the Feature, Infra, or Policy template where applicable.

### 7.2 Weekly

- Filter for:

  - Status != Done

  - Epic in (1,2,3)

- Move:

  - 3–7 issues into Ready → your weekly focus.

- Keep “Locked In” work small enough you can move it in 7 days.

### 7.3 Daily

- Start day: open Quarter Focus view.

- Pull one issue from Ready to In Progress.

- End day: move it to In Review or Done and write a 1–2 sentence comment.

This gives you:

- A single pane of glass across repos.

- Consistent labels so Cece (and future automation) can filter and reason.

- Templates so everything created in a hurry is still structured.

Once this is in GitHub, the next “Next!” can be:
we generate small helper scripts (like project_sync.py or label_bootstrap.sh) or we start stubbing actual code for gov-api / blackroad-os-web according to the epics.

If you want the next brick to be actual code skeletons (FastAPI gov-api + Next.js host routing for edu/homework), just say:

“Next: code skeletons for gov-api and host-based routing in web-app”

and I’ll go full builder mode.